# Blackwing Phase 3 Bootstrap Manifest & Crate API Contract

## Document Version: 1.0.0 | Status: Approved (Entering Execution)

## Editors: Principal Systems Engineering, Release, & DevSecOps Groups

## Related Documents: BW-RFC-001 through BW-RFC-025, Master PRD v1.0

## 1. Frozen Technology Stack & ADR Log (ADR-015)

To prevent design drift, dependencies are strictly pinned for the v1.0-MVP release cycle. Any modifications must pass a formal Architecture Review Board (ARB) vote.

+-----------------------------------------------------------------------------------+
|                        PROJECT BLACKWING HARDWARE ROOT TOOLCHAIN                  |
+-----------------------------------------------------------------------------------+
|  Rust Compiler          : Stable channel, Version 1.80.0+                         |
|  Async Runtime          : Tokio Ecosystem (v1.38) with multi-thread scheduler     |
|  QUIC Engine            : Quinn Crate (v0.11) utilizing rustls (v0.23)            |
|  Cryptographic Engine   : Ring & Rustls (TLS 1.3 / ChaCha20-Poly1305 / AES-GCM)   |
|  Binary Serialization   : Ciborium (CBOR - RFC 8949) & Bytemuck (Zero-Copy)       |
|  Windows Platform APIs  : Windows-rs (v0.58) (DXGI, WASAPI, MFT, TPM2-TSS)        |
|  Linux Platform APIs    : NIX & Pipewire-rs (VAAPI, ALSA, Unix Sockets)           |
|  Database Layer         : PostgreSQL 15+ & SQLx (for compile-time checked queries)|
+-----------------------------------------------------------------------------------+

## 2. Crate Interface Specifications & Dependency Boundaries

To preserve strict layered architecture, the Rust Workspace must maintain an Acyclic Dependency Graph. Lower layers must remain completely unaware of higher-level business logic.

[bw-console / bw-agent]
       │
       ▼
[bw-transport] ────► [bw-encoder / bw-capture]
       │
       ▼
[bw-protocol] ────► [bw-crypto] ────► [bw-core]

### 2.1 Crate Contract Registry

#### 2.1.1 bw-core

- Responsibilities: Logging enums, monotonic timing primitives, custom system error code definitions, lock-free static allocation pools.

- Upstream Dependencies: None.

#### 2.1.2 bw-crypto

- Responsibilities: Ed25519 identity key generation and TPM storage wrapping; ephemeral X25519 key exchange; OPAQUE PAKE implementation wrappers; RAM page locking (mlock).

- Upstream Dependencies: bw-core.

#### 2.1.3 bw-protocol

- Responsibilities: Zero-copy binary packet serialization, 32-byte header validation, CBOR capabilities negotiation schemas.

- Upstream Dependencies: bw-core, bw-crypto.

#### 2.1.4 bw-transport

- Responsibilities: Connection state machine, STUN-based UDP hole punching, Quinn client/server orchestration, DRR scheduler.

- Upstream Dependencies: bw-core, bw-protocol.

#### 2.1.5 bw-capture & bw-encoder

- Responsibilities: DXGI/Pipewire display frame acquisition, GPU texture pool management, WASAPI loopback audio capture, and MFT/VAAPI hardware encoder bindings.

- Upstream Dependencies: bw-core.

## 3. The Vertical Slice Execution Protocol (Sprints 1–4)

Rather than building out the complete complex feature set asynchronously, the development team must prioritize a minimal end-to-end pipeline to validate performance and security assumptions.

[Sprint 1: Bootstrap]       ──►  [Sprint 2: Handshake]     ──►  [Sprint 3: Transport]
   - Establish Rust Workspace       - OPAQUE PAKE on Signaling     - Quinn UDP Binding
   - Implement `bw-core` pools      - CBOR Capabilities Swap       - STUN direct hole-punch
                                                                             │
   [Sprint 4: Media Flow]      ◄──  [Sprint 4: Decouple]      ◄──────────────┘
   - DXGI -> NV12 -> H264           - Decode frame on Console
   - Push over QUIC Datagrams       - Render to window

### 3.1 Sprint Milestones & Exit Criteria

#### Sprint 1: Foundational Workspace & Pools

- Deliverable: Implement the Rust workspace structure and verify that the LockFreeMemoryPool in bw-core can execute  continuous checkouts and RAII drops across parallel threads with exactly  dynamic memory allocations monitored via a custom heap profiler.

#### Sprint 2: Authentication & Capability Negotiation

- Deliverable: Execute the OPAQUE PAKE handshake between a dummy Console and Agent over a mock local signaling channel. Verify that the subsequent capabilities CBOR negotiation evaluates strictly to DENY for any modified or unmapped feature parameters.

#### Sprint 3: Traversal & Transport Setup

- Deliverable: Establish the quinn async socket binding sequence. Verify that the Agent can successfully acquire a pre-punched UDP port from the custom STUN traversal module and elevate the raw socket into a secured 1-RTT TLS 1.3 QUIC connection within .

#### Sprint 4: The Core Media Pipeline (Photon-to-Photon)

- Deliverable: Build the initial video loop: DXGI Desktop Duplication acquires the desktop texture  Compute Shader converts to NV12  Media Foundation Transform (MFT) compresses to H.264 High Profile  Transport sends raw slices over unreliable QUIC Datagrams  Console decodes and renders using D3D11.

- Exit Gate: Complete a stable -minute continuous remote session running at  with a total host-side processing latency (capture, CSC, and encode) strictly bounded to .

## 4. Hardware Verification & Performance Assurance

Sustained execution must be validated on actual physical target environments in our performance lab, employing hardware latency loopbacks and packet loss emulators:

+-----------------------------------------------------------------------------------+
|                       SOCIALLY AND ENVIRONMENTALLY HARDENED SLA GATE              |
+-----------------------------------------------------------------------------------+
|  1080p60 Processing Budget : Capture (≤2ms) + CSC (≤1.5ms) + Encode (≤8ms)       |
|  Degraded Network Target   : WAN Profile C (150ms RTT, 1% Loss, 5Mbps Symmetric)   |
|                              - Link must maintain audio continuity & cursor       |
|                                responsiveness via DRR scheduler prioritization.  |
+-----------------------------------------------------------------------------------+